## Slide 1: Planet Bromaron
SOCK STUDIOS
Cameron Ogden
Stephen Bakalian

## Slide 2: Planet Bromaron
Started off as an idea to make a 3D clone of Asteroids arcade shooter
It follows the idea but hasn’t fully become a clone
So far it has evolved into an minesweeper style of asteroids

## Slide 3: Implemented
First person quaternion camera
Basic lighting model
Randomized Spline logic
API for computer controlled entity
Game objects and environment
Collision between play and objects
1 Weapon system
Particle API

## Slide 4: Assessing
Improved lighting and shading
Computer controlled entities
Improved environment
1 Weapon system
Weapon collision
Texture mapping
We have a lot of place holders which will be shown in the demo

## Slide 5: Scheduled
Third person camera
  XMMatrixLookAt vs XMMatrixLookTo
Importing a model
Hierarchical model
1 Weapon system
Full particle integration
Splash screen

## Slide 6: Mistakes
Taking COMP3004 with COMP3501
Spending to much time making our own 3d models
Focused more on the coding a little to late (early November)

## Slide 7: Accomplishments
It compiles
Error handling
Most the API is in but not fully functional
Half finished computer controlled entity running off a spline

## Slide 8: Demo

## Slide 9: Questions?
Weeks of programming can save you hours of planning